SIDIX — GENERATIVE CAPABILITIES REVIEW & FUTURE ROADMAP

Review Mendalam: Image Gen · Coding · Auto-Learn · Evolusi · Multi-Modal

Tanggal Review: 2026-04-25 Scope: Generative AI Capabilities — Current State vs Future Vision Target State: SIDIX sebagai AI Generative Powerhouse (ChatGPT-level capabilities, self-hosted)

1. EXECUTIVE SUMMARY: GAP ANALYSIS

| Capability | Current State | Target State | Gap | Priority |
| --- | --- | --- | --- | --- |
| Text Generation | Qwen2.5-7B + LoRA, 9-10 tok/s CPU | 30+ tok/s, multi-turn jago | Medium | P1 |
| Image Generation | SDXL self-hosted (claimed) | FLUX.1 + LoRA fine-tune | Large | P1 |
| Code Generation | Basic generate via ReAct | Cursor-level autocomplete + debug | Large | P1 |
| Auto-Learning | Daily cron, 1 topik/hari | Real-time continual learning | Medium | P2 |
| Self-Evolution | QLoRA retrain per quarter | Auto-train saat drift detected | Large | P2 |
| Video Generation | ❌ Not available | 5-10 sec clips, self-hosted | Huge | P3 |
| 3D Generation | ❌ Not available | Mesh + NeRF output | Huge | P3 |
| TTS/STT | ❌ Not available (UI claim TTS) | Real-time voice conversation | Large | P2 |
| Vision Understanding | Image caption (claimed) | OCR + Object detection + Analysis | Medium | P2 |
| Music/Audio Gen | ❌ Not available | Royalty-free music generation | Huge | P4 |

Verdict: SIDIX punya fondasi generatif yang visioner (IHOS + self-hosted), tapi eksekusi generatif masih di level MVP untuk image dan code. Auto-learning ada mekanisme tapi belum real-time. Video/3D/music masih nol besar.

2. DEEP DIVE PER KEMAMPUAN

🔴 A. IMAGE GENERATION — “Bisa, Tapi Belum Jago”

Current State (dari audit repo + landing page)

- Claim: “Image generation lokal tanpa API key eksternal” (v0.7.0)

- Claim UI: “Creative — Image, video, TTS & UI” (app.sidixlab.com)

- Arsitektur yang terlihat: apps/image_gen/queue.py (disebut di README)

- Model: SDXL (self-hosted via diffusers)

- Status: ✅ Ada di kode, tapi nggak ada bukti output quality

Gap Analysis

| Aspek | SIDIX Sekarang | Standard Industri (Midjourney/Leonardo) | Gap |
| --- | --- | --- | --- |
| Model Base | SDXL 1.0 | FLUX.1 Pro / Midjourney v6 | 2 generasi behind |
| LoRA Support | ✅ Ada | ✅ Ada (universal) | Parity |
| ControlNet | ❓ Unclear | ✅ Standard | Unknown |
| Inpainting | ❓ Unclear | ✅ Standard | Unknown |
| Upscaling | ❌ | ✅ 4x native | Missing |
| Style Consistency | ❓ | ✅ Style reference | Unknown |
| Prompt Adherence | SDXL level | FLUX level (much better) | Large |
| Generation Speed | ? (CPU?) | 5-10 sec (GPU) | Unknown |
| Nusantara Context | ✅ Claimed | ❌ No native support | Advantage! |

Masalah Spesifik

- SDXL sudah outdated — FLUX.1 (Black Forest Labs) dan SD3.5 sudah rilis, SDXL quality jauh di bawah

- Nggak ada bukti di repo — nggak ada folder outputs/, samples/, atau demo images

- UI claim “video” tapi backend belum ada — discrepancy antara promise dan delivery

- Nggak ada img2img pipeline — cuma text2img saja terlalu limiting

- No aesthetic scoring — CQF untuk image generation nggak ada

Rekomendasi Fix

Short-term (2 minggu):

# 1. Upgrade ke FLUX.1-schnell (4-step, fast, self-hostable)
pip install transformers accelerate
# FLUX bisa jalan di 16GB VRAM, atau quantized 8-bit di 8GB

# 2. Setup image output directory
mkdir -p outputs/images/{text2img,img2img,inpainting,upscaled}

# 3. Add img2img pipeline
# 4. Add ControlNet OpenPose + Canny

Medium-term (1 bulan): - Fine-tune FLUX dengan Nusantara dataset (wayang, batik, pakaian adat) - Implement aesthetic scorer (sederhana: CLIP score + rule-based) - Add image gallery di dashboard

Long-term (3 bulan): - Native outpainting - Consistent character generation (same face across images) - Style transfer Nusantara → modern

🔴 B. CODE GENERATION — “ReAct Bisa, Tapi Belum Cursor-Level”

Current State

- Tool: code_sandbox, code_analyze, code_validate (dari README — 35 tools)

- Arsitektur: ReAct loop untuk multi-step coding

- Output: Generate code block di response text

- Persona: ABOO (ACADEMIC) dan ALEY (GENERAL) untuk coding

Gap Analysis

| Aspek | SIDIX Sekarang | Cursor / GitHub Copilot | Gap |
| --- | --- | --- | --- |
| Inline Completion | ❌ | ✅ Real-time | Huge |
| Multi-file Edit | ❌ | ✅ Composer | Huge |
| Debugging | ❌ Analyze only | ✅ Auto-debug | Large |
| Linter Integration | ❌ | ✅ Real-time | Large |
| Test Generation | ⚠️ Claimed | ✅ Auto | Medium |
| Language Support | Python focus | 50+ languages | Medium |
| Context Window | 7B model | 200K+ (Claude) | Large |
| Terminal Integration | ❌ | ✅ Built-in | Huge |
| Git Integration | ❌ | ✅ Diff viewer | Huge |
| Project Understanding | ❌ | ✅ RAG on codebase | Large |

Masalah Spesifik

- Code generation masih text-based — nggak ada struktur file/folder output

- Nggak ada syntax validation sebelum return — bisa return code yang nggak compile

- Nggak ada project scaffold generator — cuma function-level, bukan app-level

- No debugging loop — kalau code error, nggak ada auto-fix iterasi

- Context terbatas — Qwen2.5-7B context window 32K, tapi efektifnya jauh lebih kecil untuk codebase besar

Rekomendasi Fix

Short-term (2 minggu):

# 1. Code Validator Module
class CodeValidator:
    def validate(self, code: str, language: str) -> dict:
        # Syntax check via tree-sitter
        # Import check via ast
        # Security check via bandit (for Python)
        return {"valid": bool, "errors": list, "warnings": list}

# 2. Multi-file Project Generator
class ProjectScaffold:
    def generate(self, spec: str, template: str) -> dict:
        # Output: {filename: content} mapping
        # Templates: fastapi, react, cli-tool, etc.
        pass

Medium-term (1 bulan): - Integrasi dengan Ollama Code model (Qwen2.5-Coder-7B/14B — spesifik untuk coding!) - Add tree-sitter untuk syntax highlighting dan parsing - Add “debug loop” — generate → run → catch error → fix → re-run (max 3 iterasi)

Long-term (3 bulan): - GitHub/GitLab integration — read repo, generate PR - CI/CD aware — generate code yang compatible dengan existing pipeline - Full-stack generator — backend + frontend + database schema dalam satu command

🔴 C. AUTO-LEARNING (Jariyah v2.0) — “Ada Mekanisme, Belum Hidup”

Current State (dari CHANGELOG + arsitektur)

- Mekanisme: Daily cron 03:00, 1 topik baru/hari

- 7-tahap: scan → riset → quality gate → train → share → remember → log

- Dataset: 713 Q&A trilingual (v1.0, sekarang mungkin lebih)

- Training: Kaggle T4, 84 menit, 641 train / 72 eval

- Status: ✅ Ada pipeline, tapi nggak ada bukti otomatis berjalan

Gap Analysis

| Aspek | SIDIX Sekarang | Target Auto-Learn | Gap |
| --- | --- | --- | --- |
| Trigger | Cron daily 03:00 | Real-time dari setiap interaksi | Large |
| Data Source | Manual scan | Auto-crawl dari web + chat logs | Large |
| Quality Filter | CQF 10 kriteria | Auto-CQF + human feedback loop | Medium |
| Training Trigger | Manual (Kaggle) | Auto-trigger saat drift > threshold | Large |
| Feedback Loop | ❌ | Thumbs up/down → auto-curate | Medium |
| Knowledge Integration | Merge dataset | Real-time KG update | Large |
| Evaluation | Static eval set | Dynamic eval dari user queries | Large |
| Drift Detection | ❌ | Monitor performance degradation | Missing |

Masalah Spesifik

- Jariyah masih batch, belum streaming — tiap hari sekali itu terlalu jarang untuk AI yang “hidup”

- Nggak ada drift detection — kalau model performance turun, nggak ada yang notice

- Feedback loop terputus — user nggak bisa rate response, jadi nggak ada signal untuk training

- Knowledge Graph terpisah dari training — KG di PostgreSQL, tapi training dataset di JSONL, nggak sinkron

- Training masih manual di Kaggle — perlu auto-trigger di VPS/local

Rekomendasi Fix — “Jariyah v3.0: Real-Time Living Learning”

# brain/aql/jariyah_v3.py
class JariyahEngineV3:
    """
    Real-time continual learning engine.
    
    Flow:
    1. Every interaction → auto-capture (with privacy filter)
    2. User feedback (👍/👎) → immediate signal
    3. Weekly drift check → kalau F1 drop > 5%, trigger training
    4. Auto-crawl knowledge gaps → fill with web sources
    5. Monthly QLoRA retrain → auto-deploy kalau eval better
    """
    
    TRIGGERS = {
        "realtime_capture": True,      # Capture setiap chat
        "user_feedback": True,         # 👍/👎 collection
        "weekly_drift_check": True,    # Monitor performance
        "monthly_retrain": True,       # Auto QLoRA
        "knowledge_gap_crawl": True,   # Auto-crawl gaps
    }
    
    async def capture_interaction(self, query, response, feedback=None):
        # Capture dengan PII removal
        # Store ke Mizan KG (real-time)
        # Queue untuk training dataset
        pass
    
    async def check_drift(self) -> dict:
        # Compare last week vs this week performance
        # Metrics: F1, CQF score, user satisfaction
        # Return: {"drift_detected": bool, "severity": str}
        pass
    
    async def auto_retrain(self):
        # Trigger kalau drift detected
        # Queue ke training pipeline (local/Vast.ai)
        # A/B test sebelum deploy
        pass

🔴 D. SELF-EVOLUTION (7 Pilar Jiwa) — “Dokumen Bagus, Kode Belum Hidup”

Current State

- Status: Korpus referensi sudah masuk brain/{nafs,aql,qalb,ruh,hayat,ilm,hikmah}/

- Runtime: Masih di brain_qa.jiwa (QA module), belum jadi orchestrator mandiri

- Manifest: smithery.yaml ada — register ke Smithery MCP platform

- Handoff: HANDOFF_2026-04-25_SYNC_TYPO_JIWA_PLUGIN_ORBIT.md

Gap Analysis: Dokumen vs Running Code

| Pilar | Dokumen Status | Code Status | Integration | Gap |
| --- | --- | --- | --- | --- |
| Nafs (Self-Respond) | ✅ Complete spec | ⚠️ Partial (bridge) | ❌ Not wired to main | Large |
| Aql (Self-Learn) | ✅ Complete spec | ⚠️ Jariyah v2 | ⚠️ Cron only | Large |
| Qalb (Self-Heal) | ✅ Complete spec | ❌ Concept only | ❌ Not wired | Huge |
| Ruh (Self-Improve) | ✅ Complete spec | ❌ Concept only | ❌ Not wired | Huge |
| Hayat (Self-Iterate) | ✅ Complete spec | ❌ Concept only | ❌ Not wired | Huge |
| Ilm (Self-Crawl) | ✅ Complete spec | ❌ Concept only | ❌ Not wired | Huge |
| Hikmah (Self-Train) | ✅ Complete spec | ⚠️ QLoRA manual | ⚠️ Manual trigger | Large |

Verdict: 7 Pilar Jiwa adalah arsitektur yang brilliant, tapi implementasinya masih 80% dokumen dan 20% kode. Ini seperti punya blueprint gedung pencakar langit tapi yang terbangun cuma fondasinya.

Rekomendasi Fix — “Jiwa Activation Plan”

Phase 1: Wire Nafs (Minggu 1-2) - Ganti entry point agent_react.py → JiwaOrchestrator.respond() - 3-layer knowledge aktif: parametric 60%, dynamic 30%, static 10% - Topic routing jalan

Phase 2: Wire Aql + Hikmah (Minggu 3-4) - Jariyah v3 real-time capture - Auto-retrain pipeline (QLoRA di VPS/Vast.ai) - Drift detection aktif

Phase 3: Wire Qalb + Hayat (Bulan 2) - Syifa health monitor → auto-actions - Hayat iteration engine → max 3x retry

Phase 4: Wire Ruh + Ilm (Bulan 3) - Weekly self-evaluation report - Auto-crawl knowledge gaps

🔴 E. VOICE & AUDIO — “UI Claim TTS, Backend Belum Ada”

Current State

- UI Claim: “Creative — Image, video, TTS & UI” (app.sidixlab.com)

- Backend: ❌ Nggak ada modul TTS di apps/ atau brain/

- Model potensial: Piper TTS (lightweight, local), Coqui TTS, XTTS v2

Gap

- TTS: ❌ Nggak ada

- STT (Speech-to-Text): ❌ Nggak ada

- Real-time voice chat: ❌ Nggak ada

- Music generation: ❌ Nggak ada

- Sound effects: ❌ Nggak ada

Rekomendasi

# Short-term: Piper TTS (CPU-friendly, 2GB model)
pip install piper-tts
# Download voice: id_ID-dimas (Indonesian male) atau en_US-amy

# Medium-term: Whisper STT + Piper TTS = voice conversation
pip install openai-whisper

# Long-term: Music generation (MusicGen)
pip install audiocraft

🔴 F. VIDEO & 3D — “Nol Besar”

Current State

- UI Claim: “Image, video, TTS & UI” — tapi video belum ada

- Backend: ❌ Nggak ada pipeline video

- Model potensial:

  - Video: CogVideoX, Mochi 1, LTX-Video (self-hostable)

  - 3D: Stable Fast 3D, TripoSR, Shap-E

Rekomendasi Roadmap

- Bulan 1: Research + prototype video 5-10 detik dengan CogVideoX-5B

- Bulan 2: Image-to-video pipeline (keyframe → motion)

- Bulan 3: 3D object generation untuk product showcase

3. ROADMAP: MENUJU AI GENERATIVE POWERHOUSE

🎯 VISION 2027

“SIDIX bisa generate image setara Midjourney, code setara Cursor, video 10 detik, voice real-time, dan belajar dari setiap interaksi — semua self-hosted, tanpa API external.”

📅 PHASE 1: FOUNDATION HARDENING (April — Mei 2026)

Goal: Bersih-bersih + activate core generatif

| # | Task | Deliverable | Owner |
| --- | --- | --- | --- |
| 1.1 | Repo cleanup + CI/CD | .github/workflows/ci.yml, clean root | DevOps |
| 1.2 | Activate Nafs 3-layer | brain/nafs/ wired to main | Backend |
| 1.3 | Image gen upgrade SDXL→FLUX | apps/image_gen/flux_pipeline.py | AI/ML |
| 1.4 | Add img2img + inpainting | Image editing suite | AI/ML |
| 1.5 | Code validator + scaffold | brain/tools/code_validator.py | Backend |
| 1.6 | Jariyah v3 real-time capture | Auto-capture every interaction | Backend |
| 1.7 | Feedback loop 👍/👎 di UI | Thumbs buttons + rating | Frontend |
| 1.8 | TTS basic (Piper) | apps/audio/tts_engine.py | AI/ML |

Success Criteria: - Image generation FLUX quality ≥ SDXL quality - Code validation: 95% syntax-valid output - User feedback collected: ≥ 100 ratings/minggu - CI pass rate: ≥ 90%

📅 PHASE 2: GENERATIVE EXPLOSION (Juni — Agustus 2026)

Goal: Semua modalitas generatif aktif

| # | Task | Deliverable | Owner |
| --- | --- | --- | --- |
| 2.1 | STT (Whisper) + TTS (Piper) = Voice Chat | Voice conversation mode | AI/ML |
| 2.2 | Video generation prototype | apps/video/cogvideox_pipeline.py | AI/ML |
| 2.3 | 3D generation (TripoSR) | apps/3d/triposr_pipeline.py | AI/ML |
| 2.4 | Code: multi-file project gen | Full-stack scaffold generator | Backend |
| 2.5 | Code: debug loop (generate→run→fix) | Auto-debug iteration | Backend |
| 2.6 | Image: Nusantara LoRA fine-tune | Wayang, batik, adat models | AI/ML |
| 2.7 | Image: ControlNet (pose, canny, depth) | Controlled generation | AI/ML |
| 2.8 | QLoRA auto-retrain pipeline | Trigger on drift, deploy on A/B win | AI/ML |
| 2.9 | Jiwa: Qalb (self-heal) activated | Health monitor → auto-actions | Backend |
| 2.10 | Jiwa: Hayat (self-iterate) activated | Max 3x retry, CQF ≥ 8.0 | Backend |

Success Criteria: - Voice chat: latency < 3 detik turn-around - Video: 5-10 detik, 24fps, coherent motion - 3D: generate mesh dari text dalam < 30 detik - Code: generate full-stack app (FastAPI + React) dalam 1 prompt - Auto-retrain: 1x per bulan tanpa manual intervention

📅 PHASE 3: INTELLIGENCE & EVOLUTION (September — November 2026)

Goal: Auto-learning yang beneran hidup + reasoning jago

| # | Task | Deliverable | Owner |
| --- | --- | --- | --- |
| 3.1 | Upgrade base model Qwen2.5→Qwen3 | Qwen3-14B + QLoRA | AI/ML |
| 3.2 | Long-context RAG (128K+ window) | Extended context + chunking | Backend |
| 3.3 | Reasoning model (deep thinking) | Chain-of-thought + reflection | AI/ML |
| 3.4 | Tool use otomatis (function calling) | Auto-select tools tanpa hardcode | Backend |
| 3.5 | Multi-agent Raudah v1.0 | Parallel specialists, consensus | Backend |
| 3.6 | Jiwa: Ruh (self-improve) activated | Weekly eval report + action | Backend |
| 3.7 | Jiwa: Ilm (self-crawl) activated | Auto-crawl gaps, fill KG | Backend |
| 3.8 | Knowledge Graph v2 (GraphRAG) | Neo4j/Neo4j-like graph DB | Backend |
| 3.9 | Music generation (MusicGen) | apps/audio/music_gen.py | AI/ML |
| 3.10 | Creative suite: brand kit auto-gen | Logo + color + font + mockup | AI/ML |

Success Criteria: - Model: handle 128K context tanpa lost in the middle - Reasoning: solve complex multi-step problems - Raudah: 3+ agents parallel, consensus dalam < 10 detik - Music: 30-sec royalty-free tracks - Brand kit: generate dalam < 2 menit

📅 PHASE 4: AUTONOMY & SCALE (Desember 2026 — Maret 2027)

Goal: SIDIX yang beneran mandiri + scale

| # | Task | Deliverable | Owner |
| --- | --- | --- | --- |
| 4.1 | Mixture of Experts (MoE) architecture | 2-4 expert models, router | AI/ML |
| 4.2 | Speculative decoding | 2x speed boost inference | AI/ML |
| 4.3 | Model distillation | Smaller model (3B) dari teacher (14B) | AI/ML |
| 4.4 | Federated learning (multi-node) | Jariyah-hub v2, distributed train | AI/ML |
| 4.5 | Plugin marketplace (MCP ecosystem) | 3rd-party tools via MCP | Platform |
| 4.6 | Mobile app (React Native / Flutter) | SIDIX di iOS/Android | Mobile |
| 4.7 | API platform (developer access) | REST API key untuk external dev | Platform |
| 4.8 | SaaS offering (managed hosting) | “SIDIX Cloud” untuk non-technical | Business |

4. ARSITEKTUR TARGET: SIDIX GENERATIVE ENGINE

┌─────────────────────────────────────────────────────────────────────┐
│                    SIDIX GENERATIVE ENGINE v2.0                    │
│                                                                      │
│  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐            │
│  │   TEXT GEN   │  │   CODE GEN   │  │  REASONING   │            │
│  │  Qwen3-14B   │  │ Qwen-Coder   │  │  DeepThink   │            │
│  │  + QLoRA     │  │   14B        │  │   Mode       │            │
│  └──────┬───────┘  └──────┬───────┘  └──────┬───────┘            │
│         │                 │                 │                     │
│  ┌──────┴─────────────────┴─────────────────┴──────┐             │
│  │              ROUTER / ORCHESTRATOR               │             │
│  │         (Jiwa Orchestrator — 7 Pillars)         │             │
│  └──────┬─────────────────┬─────────────────┬──────┘             │
│         │                 │                 │                     │
│  ┌──────▼──────┐  ┌──────▼──────┐  ┌──────▼──────┐            │
│  │ IMAGE GEN   │  │  VIDEO GEN  │  │   3D GEN    │            │
│  │ FLUX.1 +    │  │ CogVideoX   │  │  TripoSR    │            │
│  │ Nusantara   │  │ + LTX       │  │ + Shap-E    │            │
│  │ LoRA        │  │             │  │             │            │
│  └──────┬──────┘  └──────┬──────┘  └──────┬──────┘            │
│         │                 │                 │                     │
│  ┌──────┴─────────────────┴─────────────────┴──────┐             │
│  │              MULTI-MODAL FUSION                  │             │
│  │    (Image + Text → Video, Text → 3D, etc.)     │             │
│  └────────────────────────────────────────────────┘             │
│                                                                      │
│  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐            │
│  │    VOICE     │  │    MUSIC     │  │   AUDIO FX   │            │
│  │  Whisper STT │  │  MusicGen   │  │  SoundGen    │            │
│  │  Piper TTS   │  │  + Jukebox  │  │  (11labs)    │            │
│  └──────────────┘  └──────────────┘  └──────────────┘            │
│                                                                      │
│  ┌────────────────────────────────────────────────────────────┐   │
│  │              CONTINUAL LEARNING ENGINE (Jariyah v3)        │   │
│  │  Real-time capture → Drift detection → Auto-retrain → Deploy│   │
│  └────────────────────────────────────────────────────────────┘   │
│                                                                      │
└─────────────────────────────────────────────────────────────────────┘

5. HARDWARE ROADMAP

| Phase | CPU/GPU | RAM | Storage | Cost/Month | Target |
| --- | --- | --- | --- | --- | --- |
| Sekarang | CPU-only (VPS) | 4-8 GB | 50 GB SSD | $5-10 | Text + basic image |
| Phase 1 | RTX 3060 12GB | 32 GB | 200 GB SSD | $30-50 | FLUX + code |
| Phase 2 | RTX 4090 24GB | 64 GB | 500 GB NVMe | $80-120 | Video + 3D + voice |
| Phase 3 | 2x A100 40GB | 128 GB | 1 TB NVMe | $300-500 | MoE + large-scale |
| Phase 4 | Multi-node cluster | 256+ GB | 5 TB+ | $1000+ | SaaS platform |

Alternatif cloud on-demand: - Vast.ai RTX 4090: ~$0.40/jam = ~$290/bulan (full-time) - RunPod RTX A6000: ~$0.50/jam - Google Colab Pro+: $50/bulan (limited hours) - Lambda Cloud A100: $1.10/jam

Rekomendasi untuk Fahmi (budget-conscious): 1. Sekarang: CPU-only VPS untuk text + basic inference 2. Phase 1: Vast.ai on-demand — pakai GPU hanya saat generate image/code 3. Phase 2: Beli GPU fisik (RTX 3090/4090 second) kalau revenue sudah ada 4. Phase 3+: Hybrid — local GPU untuk dev, cloud untuk production scale

6. COMPETITIVE POSITIONING

| Competitor | Strength | SIDIX Advantage | SIDIX Gap |
| --- | --- | --- | --- |
| ChatGPT | General knowledge, speed | Self-hosted, no API cost, IHOS | Model size, speed |
| Claude | Long context, reasoning | Self-hosted, Sanad chain | Model quality |
| Cursor | Code intelligence | Self-hosted, no subscription | IDE integration |
| Midjourney | Image quality | Self-hosted, Nusantara context | Image quality |
| Stability AI | Open models | Better architecture (IHOS) | Ecosystem size |
| Ollama | Easy local LLM | Full agent + RAG + tools | Simplicity |
| Kimi (Moonshot) | Long context, agentic | Self-hosted, no vendor lock | Scale |

Unique Selling Proposition (USP) SIDIX: > “The only self-hosted AI agent with epistemic integrity, continual learning, and Nusantara cultural context — all running on your own hardware with zero API fees.”

7. RISKS & MITIGATIONS

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Model training cost too high | Medium | High | Use Vast.ai on-demand, not dedicated |
| Image quality nggak bisa catch up Midjourney | Medium | Medium | Focus Nusantara niche, not general |
| Community nggak grow | Medium | High | Product Hunt, Reddit, GSoC |
| Contributor burnout (solo project) | High | High | Clear roadmap, good first issues, recognition |
| OpenAI/Anthropic release free tier | Low | High | Differentiate via self-hosted + privacy |
| Hardware failure lagi | Medium | High | Cloud backup, dev environment di Colab |

8. SUCCESS METRICS (KPIs)

| Metric | Now | 6 Months | 12 Months |
| --- | --- | --- | --- |
| GitHub Stars | 10 | 500 | 2000 |
| Active Users (app) | ? | 1000 | 5000 |
| Self-hosted Instances | ? | 500 | 2000 |
| Image Gen Quality (user rating) | N/A | 4.0/5 | 4.5/5 |
| Code Gen Validity | ? | 95% | 98% |
| Auto-learn Interactions/day | 0 | 1000 | 5000 |
| MCP Plugins Available | 1 | 5 | 15 |
| Revenue (donations/SaaS) | $0 | $500/mo | $3000/mo |

9. CLOSING: PESAN UNTUK FAHMI

SIDIX sudah di titik yang sangat strategis: - ✅ Fondasi filosofis (IHOS) — unik di dunia - ✅ Fondasi teknis (7 Pilar, QLoRA, RAG) — solid - ✅ Landing page & UI — profesional - ⚠️ Generative capabilities — MVP level, perlu naik ke v2 - ⚠️ Community — masih kecil, perlu growth hack - ❌ Video/3D/Music — nol, tapi ini opportunity

Rekomendasi prioritas absolut: 1. Image Gen upgrade ke FLUX — ini paling visible ke user 2. Code gen validator + multi-file — ini yang paling useful untuk developer 3. Activate 7 Pilar Jiwa — ini yang bikin SIDIX “hidup”, bukan cuma chatbot 4. Feedback loop 👍/👎 — ini fuel untuk auto-learning 5. Voice chat — ini wow factor yang nggak ada di competitor self-hosted

“Jangan coba jadi jago di semua hal sekaligus. Fokus ke 5 hal di atas. Kalau SIDIX bisa generate image bagus, code valid, dan belajar dari feedback — itu sudah cukup untuk 500 GitHub stars. Sisanya (video, 3D, music) bisa nunggu revenue masuk.”

Roadmap ini disusun untuk realistis tapi ambisius. Setiap phase punya deliverable yang konkret dan measurable. SIDIX nggak perlu malu-maluin kalau eksekusi roadmap ini dijalankan dengan konsisten.